# Online Learning Platform
Test Plan and Strategy Document

Project: Online Learning Platform

Version: 1.0

Date: 06-Aug-2025

Prepared by: QA Team

# 1. Test Strategy

The Test Strategy defines the overall testing philosophy, goals, and key practices for the Online Learning Platform.

## 1.1 Objectives:

- Verify key learning flows (course enrollment, video playback, quiz submission).
- Ensure responsive design and accessibility compliance.
- Maximize automated test coverage for regression prevention.

## 1.2 Scope:

- In Scope: Functional testing, UI/UX validation, accessibility, load testing, API testing.
- Out of Scope: Admin analytics dashboard, 3rd-party payment systems (only stub testing).

## 1.3 Test Types:

- Manual Functional Testing
- Automated Regression Testing
- Accessibility Testing
- API and Load Testing
- Compatibility Testing

## 1.4 Testing Tools:

Playwright, REST Assured, Lighthouse, JMeter, Postman

## 1.5 Risk-based Approach:

Focus on high-traffic and high-impact areas such as video player, quiz module, and login.

## 1.6 Automation Strategy:

Automate regression suites using Playwright for frontend and REST Assured for APIs. Target stable modules first.

# 2. Test Plan

## 2.1 Introduction:

This section outlines the testing process for the Online Learning Platform including scope, approach, responsibilities, and timelines.

## 2.2 Test Scope:

In Scope:
- User sign-up and login
- Course browsing and enrollment
- Video player and content access
- Quiz submission and scoring
- Notification system (email, in-app)

Out of Scope:
- Instructor analytics tools
- Payment gateway (real transactions)

## 2.3 Test Objectives:

- Confirm system behavior aligns with user stories and requirements.
- Log and track issues for resolution.
- Maintain functional stability through sprints.

## 2.4 Test Items:

Login/Sign-up, Course Catalog, Enrollment, Video Player, Quizzes, Notifications

## 2.5 Test Types:

Manual, Automated, Load, Accessibility, Cross-browser

## 2.6 Test Environment:

- Application URL: https://learnonline.edu.test
- Browsers: Chrome, Safari, Firefox
- Test Data: Test users, sample quizzes, mock courses

## 2.7 Roles and Responsibilities:

- QA Lead: Strategy creation, stakeholder updates
- QA Analysts: Test case writing and execution
- Automation Engineers: Script development and maintenance
- Developers: Bug resolution
- Product Owner: Requirement clarification and sign-off

## 2.8 Deliverables:

Test Plan, Test Cases, Traceability Matrix, Execution Reports, Defect Reports, Final QA Summary

## 2.9 Entry and Exit Criteria:

Entry Criteria:
- Requirements finalized, test environment available, user stories groomed

Exit Criteria:
- All high-priority defects resolved, 98% test case pass rate achieved

## 2.10 Test Schedule (Waterfall):

- Planning: Aug 6 - 8
- Test Case Design: Aug 9 - 12
- Execution: Aug 13 - 19
- Reporting & Closure: Aug 20 - 22

## 2.11 Test Schedule (Agile):

- Sprint 1: User authentication and onboarding
- Sprint 2: Course catalog and enrollment
- Sprint 3: Video playback, quiz and notifications

## 2.12 Risks and Mitigation:

- Video hosting instability: Use CDN mocks for testing
- Browser-specific player bugs: Perform cross-browser automation on CI

## 2.13 Metrics:

Test Coverage %, Defect Leakage, Sprint-wise Bug Trends, Automation Progress

## 2.14 Approvals:

QA Lead, Dev Manager, Product Owner